TENDER FILE / TERMS OF REFERENCE

(Competitive bidding procedure / One-off contract)

Purchase of tools to support the online publication of Cyprus Law Reports

37/2023_BH8832

The Council of Europe is currently implementing until 30 April 2024 a Project “Foster transparency of judicial decisions and enhancing national implementation of the ECHR” (hereinafter: TJENI). In that context, it is looking for a Provider for the provision of IT tools to support the online publication of Cyprus Law Reports system (the deliverables are described in greater detail in the Business and Technical Requirements).

- TENDER RULES

This tender procedure is a competitive bidding procedure. In accordance with Rule 1395 of the Secretary General of the Council of Europe on the procurement procedures of the Council of Europe, the Organisation shall invite to tender at least three potential providers for any purchase between €2,000 (or €6,000 for intellectual services) and €55,000 tax exclusive.

This specific tender procedure aims at concluding a one-off contract for the provision of deliverables described in the Business and Technical Requirements. A tender is considered valid for 180 calendar days as from the closing date for submission. The selection of tenderers will be made in the light of the criteria indicated below. All tenderers will be informed in writing of the outcome of the procedure.

The tenderer must be a legal person or consortia of legal and/or natural persons.

Tenders shall be submitted by email only (with attachments) to the email address indicated in the table below, with the following reference in subject:  Tender – Tools for online publication of Cyprus Law Reports. Tenders addressed to another email address will be rejected.

The general information and contact details for this procedure are indicated on this page. You are invited to use the CoE Contact details indicated below for any question you may have. All questions shall be submitted at least 5 (five) working days before the deadline for submission of the tenders and shall be exclusively addressed to the email address indicated below with the following reference in subject: Questions – Tools for online publication of Cyprus Law Reports.

| Type of contract ► | One-off contract |
| --- | --- |
| Duration ► | Until complete execution of the obligations of the parties (See Article 2 of the Contract) |
| Deadline for submission of tenders/offers ► | 03 January 2024 |
| Email for submission of tenders/offers ► | dgi-coordination@coe.int |
| Email for questions ► | dgi-coordination@coe.int |
| Expected starting date of execution ► | 15 January 2024 |

- EXPECTED DELIVERABLES

The expected deliverables are described in the Business and Technical Requirements - Online publication of the “Cyprus law review” (See document attached).

- FEES

All tenderers are invited to submit a quote (proforma invoice), on their letterhead, indicating their fees for the following deliverables.

The supplier will deliver two main subsystems as software applications according to the functional and technical specifications detailed in the annex, complete with user manuals, technical documentation and training for the end users (Annex, Figure 2).

Subsystem 1: website for the online publication of the Cyprus Law Reports (“CLR web”)

Subsystem 2: collaborative Content Management System (“cCMS”)

The deliverables include also system-level configuration and services as specified in the annex (e.g. maintenance, backup, data migration, security, etc.). In particular, the Supplier shall provide hosting services for subsystem 1, while subsystem 2 shall be hosted on the Beneficiary’s intranet on their own hardware infrastructure.

The two subsystems are clearly interconnected yet independent. The cCMS supports the editorial process that produces the issues of the journal to be published online on CLR web. There are old issues of the journal already in digital format that are ready to be published without necessarily passing through the editorial process.

The delivery of the two subsystems shall be broken down in phases resulting in verifiable milestones (Annex, 3.8).

D = Initial date of implementation = 15/01/2023

| Deliverables ▼ | Deadline for delivery ▼ |
| --- | --- |
| Website for the online publication of the Cyprus Law Reports (CLR web) | D+6M |
| Collaborative Content Management System (cCMS) | D+5M |

| Subsystem 1– CLR Website: Phases ▼ | Deadline for completion ▼ |
| --- | --- |
| Initial configuration (hosting, system-level), web development, including graphic design and search function (Beta version) | D+90d |
| Online publication of the first volume (website online with initial content, but not publicly accessible yet) | +15d |
| Security vetting of the website prior to publication | +15d |
| Public launch of the portal with initial content | D+120d |
| Data migration. Meta-data for old issues are migrated and new PDF produced (if necessary) | +60d |
| The old issues of the publication are uploaded. The website is populated with legacy content as soon as this is processed, on a rolling base | D+60d rolling |
| User manuals | D+105d |
| Training | D+120d |
| System documentation | D+6M |
| Maintenance | (ongoing, till end of contract) |

| Subsystem 2 cCMS: Phases ▼ | Deadline for completion ▼ |
| --- | --- |
| Initial development, including graphic design (Beta version) | D+90d |
| Revised, production version | +30d |
| User manuals | +15d |
| Training | +15d |
| System documentation | D+5M |
| Maintenance | (ongoing, till end of contract) |

Tenderers subject to VAT shall also indicate:

- the Service Provider’s name and address;

- its VAT number;

- the full list of services;

- the fee per type of deliverables (in Euros, tax exclusive);

- the total amount per type of deliverables (in Euros, tax exclusive);

- the total amount (in Euros), tax exclusive, the applicable VAT rate, the amount of VAT and the amount VAT inclusive.

Should the Provider be willing to further break down its financial offer, it is invited to do so on a separate sheet, attached to the other supporting documents.

Payment of the Provider’s fees will be divided in accordance with the following:

- 30%

- 70%

- ASSESSMENT

Exclusion criteria and absence of conflict of interests

(by signing the contract and the Declaration of Agreement, you declare on your honour not being in any of the below situations).

Tenderers shall be excluded from participating in the tender procedure if they:

- have been sentenced by final judgment on one or more of the following charges: participation in a criminal organisation, corruption, fraud, money laundering, terrorist financing, terrorist offences or offences linked to terrorist activities, child labour or trafficking in human beings;

- are in a situation of bankruptcy, liquidation, termination of activity, insolvency or arrangement with creditors or any like situation arising from a procedure of the same kind, or are subject to a procedure of the same kind;

- have received a judgment with res judicata force, finding an offence that affects their professional integrity or serious professional misconduct;

- do not comply with their obligations as regards payment of social security contributions, taxes and dues, according to the statutory provisions of their country of incorporation, establishment or residence;

- are an entity created to circumvent tax, social or other legal obligations (empty shell company), have ever created or are in the process of creation of such an entity;

- have been involved in mismanagement of the Council of Europe funds or public funds;

- are or appear to be in a situation of conflict of interest;

- are retired Council of Europe staff members or are staff members having benefitted from an early departure scheme;

- are or if their owner(s) or executive officer(s), in the case of legal persons, are included in the lists of persons or entities subject to restrictive measures applied by the European Union (available at www.sanctionsmap.eu).

Eligibility criteria

Bidders shall demonstrate that they fulfil the following criteria:

- Capacity to fulfil the Business and Technical Requirements, as evidence by technical and financial proposals according to the required specifications with methodology/approach it intends to take to satisfy the requirements

- Proven experience in development of similar IT tools for judiciary by working on development of the IT tools for judiciaries preferable on publication of the case law;

Award criteria

- Quality of the offer (70%), including:

  - Criterion 1: technical offer (40%);

  - Criterion 2: relevance of the experience of team/human resources in similar assignments for judiciary (30%).

- Financial offer (30%).

Multiple tendering is not authorised.

- NEGOTIATIONS

The Council reserves the right to hold negotiations with the bidders in accordance with Article 20 of Rule 1395.

- DOCUMENTS TO BE PROVIDED

Tenderers are invited to submit:

- A completed and signed copy of the Contract (see document attached);

- A completed and signed copy of the Declaration of Agreement (see document attached);

- A quote, describing their financial offer, in line with the requirements of section C of the Tender File (see above); A list of all owners and executive officers, for legal persons only;

- Technical proposal demonstrating the bidders capacity to fulfil the business and technical requirements as well as description of methodology/approach it intends to take to satisfy the requirements;

- Proof of relevant experience in development of similar IT tools for judiciary by working on development of the IT tools for judiciaries preferable on publication of the case law;

All documents shall be submitted in English, failure to do so will result in the exclusion of the tender.

If any of the documents listed above are missing, the Council of Europe reserves the right to reject the tender.

The Council reserves the right to reject a tender if the scanned documents are of such a quality that the documents cannot be read once printed.

* * *

The activities of the Council of Europe are governed by its Statute and its internal Regulations. Procurement is governed by the Financial Regulations of the Organisation and by Rule 1395 of 20 June 2019 on the procurement procedures of the Council of Europe.

The Council of Europe reserves the right to ask tenderers, at a later stage, to supply the following supporting documents:

- An extract from the record of convictions or failing that an equivalent document issued by the competent judicial or administrative authority of the country of incorporation, indicating that the first three and sixth above listed exclusion criteria are met;

- A certificate issued by the competent authority of the country of incorporation indicating that the fourth criterion is met;

- For legal persons, an extract from the companies register or other official document proving ownership and control of the Tenderer;

- For natural persons (including owners and executive officers of legal persons), a scanned copy of a valid photographic proof of identity (e.g. passport).

The Contract must be completed, signed and scanned in its entirety (i.e. including all the pages). The scanned Contract may be sent page by page (attached to a single email) or as a compiled document, although a compiled document would be preferred. For all scanned documents, .pdf files are preferred.